Project Proposal Template

Digital Egypt Pioneers Initiative (DEPI) • Graduation Project Proposal

ProjectUnstuck (AI Automation / Freelance Intelligence Platform)

Objective: Reduce manual freelance job discovery and bidding time, organize and normalize scattered freelance postings into a unified datastore across multiple platforms (Khamsat, Mostaql, Nafezly, Freelancer), utilize AI-assisted semantic skill matching to connect freelancers with highly relevant opportunities, and empower freelancers with automated tailored proposal generation, intelligent auto-bidding, and autonomous application submission via a multi-agent AI architecture while maintaining flexible manual human oversight.

Description: An automated, workflow-driven intelligence platform designed to collect freelance job listings from regional and global platforms (Khamsat, Mostaql, Nafezly, Freelancer) with built-in anti-bot bypass mechanisms. The system cleans, normalizes, and stores listings in a structured relational database, provides an intuitive web platform with advanced market analytics, leverages Large Language Models (LLMs) for semantic skillgap analysis, automatically generates tailored job proposals and custom cover letters, and executes autonomous multi-agent bidding and application submission.

Core Pipeline: Job Source → Data Collection / Scraping → Data Cleaning & Storage → Web Platform → AI Skill Matching & Proposal Generation → Autonomous Submission / Manual Oversight.

Tools & Design: n8n (Workflow Automation Engine & Multi-Agent Orchestration), Multi-Agent AI Framework,

PostgreSQL (Relational Database with B-Tree Indexing & Deduplication), RESTful API Architecture (FastAPI), Modern Web Platform (React / Tailwind UI / Recharts), Playwright / Anti-Bot Bypass Scrapers, Docker, Git & GitHub (Version Control).

Technologies to Use: Python (FastAPI), Node.js, React, Tailwind CSS, PostgreSQL, n8n, Playwright / Headless Scrapers, LLM / AI APIs (OpenAI GPT-4o / Gemini 1.5 Pro), Multi-Agent Systems, Redis, Docker.

Scope:

- Requirements and data-model architecture analysis.

- Structured job database with indexing and high-performance caching (PostgreSQL).

- Automated multi-platform collection & scraping of job listings (Khamsat, Mostaql, Nafezly, Freelancer, Upwork).

- Advanced anti-bot, captcha handling, and proxy rotation pipeline for uninterrupted platform access.

- Data cleaning, currency normalization, and hash-based deduplication engine.

- Full-stack web application (React / FastAPI) for job cataloging, filtering, and real-time alerts.

- Comprehensive freelancer profile management with deep skill tagging and portfolio intelligence.

- AI-assisted semantic skill matching and explainable skill-gap scoring using LLMs.

- Automated proposal copywriting and customized cover letter generation tailored to each job.

- Autonomous application submission and optimal bid pricing calculation (Auto-Apply Engine).

- Multi-Agent AI architecture orchestrating parallel scraping, analysis, proposal drafting, and submission.

- Market analytics dashboard tracking job volume trends, budget distributions, and in-demand skills.

―――――――――――――――――――――――――――――――――――――――――――――――――――

―――――――

Team Members & Responsibilities:

- Ahmed Mohamed Saad Elshahat ― [Team Leader & AI/Automation Engineer]: Overall project leadership, n8n orchestration workflow design, Multi-Agent AI architecture, LLM integration, prompt engineering for proposal generation, and auto-bidding pipeline coordination.

- Aya El-sayed Abd El-Fadel ― [Data Engineer & Backend Developer]: Database schema design (PostgreSQL), data normalization and deduplication logic, backend REST API development, application submission endpoints, and analytics caching.

- Samira Ali Abdel Gaffar ― [Frontend Developer & UI/UX Specialist]: User interface development (React / Tailwind), job catalog dashboard, filter and search components, freelancer profile UI, proposal editor/preview, autoapply controls, and advanced analytics visualization.

- Iman Ahmed Elmetwali Mohammed ― [Data Collection Specialist & QA/Testing]: Target platform data scraping and parsing, anti-bot bypass and proxy rotation setup, automated submission verification, quality assurance testing, test case design, and documentation maintenance.

―――――――――――――――――――――――――――――――――――――――――――――――――――

―――――――

# Week 1: [Tasks Description With Team Member Responsibility] ― Phase 1: Project Study & Database

Preparation (Requirements, Architecture & Data Modeling)

- Ahmed Mohamed Saad Elshahat: Define end-to-end system architecture, design the Multi-Agent framework boundaries, refine requirements for auto-bidding and proposal drafting, and configure the n8n orchestration environment.

- Aya El-sayed Abd El-Fadel: Design relational database schema (ERD) covering Jobs, Profiles, Skills, Matches, Generated Proposals, and Auto-Apply Execution Logs with indexing strategies.

- Samira Ali Abdel Gaffar: Create UI/UX wireframes and user flow diagrams for the job catalog, analytics dashboard, skill matching cards, and proposal generation/review interface.

- Iman Ahmed Elmetwali Mohammed: Analyze data structures and anti-scraping defenses of target platforms (Khamsat, Mostaql, Nafezly, Freelancer, Upwork), define proxy strategies, and draft the comprehensive QA test plan.

Deliverables:

- Approved System Architecture & Multi-Agent Specification Document

- Entity-Relationship Diagram (ERD) & Initial PostgreSQL Schema Scripts (with Proposal & Application tables)

- UI/UX Wireframes & Component Design Mockups (Catalog, Analytics & Auto-Apply Interface)

- Platform Data Structure Analysis, Anti-Bot Strategy & QA Test Plan Document

# Week 2: [Tasks Description With Team Member Responsibility] ― Phase 2: Job Scraper & Data Ingestion

(Automated Ingestion Pipeline & Anti-Bot Engine)

- Iman Ahmed Elmetwali Mohammed: Develop robust extraction and scraping modules with anti-bot, captcha handling, and user-agent/proxy rotation across multiple freelance platforms.

- Ahmed Mohamed Saad Elshahat: Construct scheduled n8n workflows for automated multi-source harvesting, exception handling, rate-limit management, and execution logging.

- Aya El-sayed Abd El-Fadel: Build the data sanitization layer, currency/budget normalization, and hash-based deduplication engine in PostgreSQL.

- Samira Ali Abdel Gaffar: Initialize frontend repository, configure routing, design system components, and implement responsive catalog and analytics layouts.

Deliverables:

- Automated n8n Multi-Source Ingestion Workflow Pipeline

- Functional Web Scraping & Anti-Bot Bypass Modules

- Populated & Normalized Database with Live Ingested Sample Data from Multiple Platforms

- Frontend Web Application Boilerplate with Complete Design System

# Week 3: [Tasks Description With Team Member Responsibility] ― Phase 3: Frontend & Backend Platform (Core Platform, REST APIs & Market Analytics)

- Aya El-sayed Abd El-Fadel: Build backend REST API endpoints for job search, advanced multi-criteria filtering, user profile management, application history, and market analytics data.

- Samira Ali Abdel Gaffar: Implement user-facing catalog screens, market analytics charts (trends, budgets, indemand skills), freelancer skill profile manager, and proposal review dialog.

- Ahmed Mohamed Saad Elshahat: Connect backend services with PostgreSQL, implement Redis caching for query acceleration, and prepare API gateways for AI agents.

- Iman Ahmed Elmetwali Mohammed: Execute comprehensive API integration testing, validate data round-trips from scrapers to dashboard, and document regression test reports.

Deliverables:

- Functional Backend REST API with Comprehensive Endpoints (Jobs, Profiles, Analytics, Applications)

- Interactive Web Application with Real-Time Filtering, Search, and Market Analytics Dashboard

- Freelancer Profile Configuration & Proposal Customization Interface

- API Integration Test Suite & Verification Report

# Week 4: [Tasks Description With Team Member Responsibility] ― Phase 4: AI Skill Matching, Auto-Proposal

Generation & Autonomous Submission (AI Engine & Delivery)

- Ahmed Mohamed Saad Elshahat: Build the AI matching module and prompt-engineered proposal generator using LLM APIs to draft tailored cover letters and calculate optimal bid pricing.

- Aya El-sayed Abd El-Fadel: Implement automated application submission worker pipelines, match caching to minimize API token costs, and secure credential handling.

- Samira Ali Abdel Gaffar: Integrate AI match indicators, missing skill highlights, proposal preview/edit modals, and one-click/automated application controls into the UI.

- Iman Ahmed Elmetwali Mohammed: Conduct comprehensive end-to-end system testing, verify matching accuracy, test automated application flows, and finalize documentation.

Deliverables:

- Working AI Skill Matching Engine with Explainable Skill Gap Insights

- Automated Proposal Copywriter & Smart Bidding Module (Auto-Apply Pipeline)

- Complete End-to-End Functional Platform (100% In-Scope Autonomous Ecosystem)

- Full Quality Assurance Test Results, Verification Log, Final Presentation Slides & GitHub Repository

―――――――――――――――――――――――――――――――――――――――――――――――――――

―――――――

Technical Specifications & Matrices (Reference from Final Proposal)

1. Core System Features Matrix

| Feature |  | Purpose & System Role |  |
| --- | --- | --- | --- |
| Automated Job Collection |  | Collect job listings across regional and global platforms (Khamsat, Mostaql, Nafezly, Freelancer, Upwork) with anti-bot handling. |  |
| Data Cleaning & Structuring |  | Normalize fields such as title, description, budget, currency, skills, platform, URL, and date into structured models. |  |
| Job Database & Caching |  | Persist opportunities with hash deduplication, indexing, and Redis query caching for sub-second retrieval. |  |
| Web Platform UI |  | Modern, responsive interface (React / Tailwind UI) to search, filter, and review collected freelance opportunities. |  |
| Freelancer Skill Profile |  | Store skills, experience levels, preferred job domains, and portfolio data in a rich profile entity. |  |
| AI Skill Matching & Auto-Apply |  | Compute semantic skill-gap scores via LLMs, generate customized proposals, and execute smart autonomous bidding. |  |
| 2. Core Data Entities & Schema |  |  |  |
| Entity |  | Key Attributes & Fields |  |
| Job |  | Job ID, platform/source, title, description, budget, currency, required skills, URL, date collected, hash_id |  |
| Freelancer Profile |  | Profile ID, skills array, experience level, preferred job types, portfolio data, bid settings |  |
| Match Result |  | Match ID, Job ID, Profile ID, matched skills, missing skills, match score %, analysis timestamp |  |
| System Metadata & Logs |  | Collection status, duplicate identifier, API execution logs, submission history, created/updated timestamps |  |
| 3. Risk Assessment & Mitigation Strategy |  |  |  |
| Risk / Challenge | Potential Impact |  | Proposed Mitigation |
| Source access limitations | Collection may stop or become unreliable. |  | Choose permitted sources; utilize proxy rotation, header emulation, and modular replaceable scrapers. |
| Duplicate or inconsistent data | Database quality decreases. |  | Use MD5/SHA256 content hashes for deduplication and normalize currencies before database ingestion. |
| Poor AI matching quality | Irrelevant jobs may appear relevant. |  | Use structured Pydantic/JSON schemas, explicit evaluation rubrics, and few-shot prompt engineering. |
| AI API cost / token limits | High-volume analysis may become expensive. |  | Pre-filter jobs with keyword matching before LLM invocation, and implement Redis match caching. |
| Changing platform layouts | HTML parsers may break. |  | Design extraction logic as isolated modular plugins with automated health checks and alert webhooks. |
| Over-scoping & timeline risks | Deliverables delayed beyond schedule. |  | Adhere strictly to the 4-phase milestone structure and prioritize high-value core features. |

4. Success Criteria / KPIs

| Area | Success Criterion & Verification Metric |
| --- | --- |
| Data Collection | Reliable automated collection across target freelance sources on scheduled n8n intervals. |
| Data Quality | Consistent field population across all listings; 0 duplicate entries via hash verification. |
| Platform Usability | Users seamlessly browse, search, and multi-filter stored opportunities with sub-second response. |
| AI Skill Matching | Structured, explainable match results detailing matched skills, missing skills, and score %. |
| Automation & Bidding | End-to-end execution of job discovery, proposal generation, and submission with minimal manual intervention. |
| Reliability & Logging | Comprehensive error logging, retry mechanisms, and zero silent data corruption. |